PROJECT PROPOSAL

Reading Resistance

An Interpretable Machine-Learning Classifier for Predicting Antibiotic Resistance from Bacterial Genomes, with an Honest Benchmark

Category:  Artificial Intelligence applied to Life Sciences / Microbial Genomics

Type:  Two-person computational research project (no wet-lab required)

Team:  Software engineer (ML & pipeline) + M.Sc. Microbiology (domain & validation)

Timeline:  Four-week sprint

Authors:  ____________________________

Date:  ____________________________

Contents

# Executive Summary

Antibiotic resistance is one of the defining global-health threats of the century; on current trends, drug-resistant infections are projected to become a leading cause of death worldwide. Deciding whether a bacterial strain will resist a given antibiotic normally requires days of laboratory culturing. Because a strain’s genome already carries the determinants of its resistance, that decision can, in principle, be read directly from sequence.

This project builds an interpretable machine-learning classifier that predicts, from a bacterial genome, whether a strain is resistant or susceptible to each of several antibiotics — and, unlike a black box, names the genes and mutations behind every call. Its defining commitment is an honest benchmark: the model is validated with a phylogeny-aware split (so it must generalize to unseen bacterial lineages, not memorize clones) and compared head-to-head against a transparent known-resistance-gene baseline and against published methods.

The work is fully computational, uses only public datasets, runs on a laptop, and is scoped to a four-week sprint. It is delivered by a two-person team whose skills are complementary by design: a software engineer owning the pipeline and the machine learning, and a microbiology M.Sc. owning organism and drug selection, label quality, and the biological validation that makes the results defensible.

# 1  Background & Problem Statement

## 1.1  Why this matters

Bacteria acquire resistance by carrying specific genes (for example enzymes that destroy an antibiotic) or by point mutations in the drug’s target. Standard phenotypic testing — growing the strain against the drug — is accurate but slow. Genome-based prediction promises a far faster route, and whole-genome sequencing of clinical isolates is now routine, which is why large public collections of genomes paired with laboratory resistance phenotypes already exist.

## 1.2  The gap this project fills

Genome-to-resistance prediction is an active field, but two things separate a credible project from a naive one, and both are central here. First, bacterial genomes are clonal, so a careless random train/test split lets the model memorize a resistant lineage and be rewarded for recognizing its near-twins — inflating accuracy dramatically. Second, if a model simply detects a known resistance gene, it is a database lookup, not a contribution; the value comes from rigorous, honest evaluation of what the model adds over that baseline.

# 2  Research Question & Hypothesis

Research question.  Can an interpretable model predict antibiotic resistance (resistant vs. susceptible) for a chosen pathogen directly from genomic features, generalize to bacterial lineages it has never seen, and be honestly benchmarked against a transparent known-gene baseline and published methods?

Hypothesis.  A gradient-boosted model trained on resistance-determinant features, evaluated under a phylogeny-aware split, will (a) achieve strong per-drug discrimination on unseen lineages, (b) match or exceed a known-gene rules baseline — especially by reducing clinically dangerous very-major errors — and (c) surface top features that correspond to established resistance mechanisms.

# 3  Objectives

Primary objective:  deliver a validated, interpretable classifier that predicts resistant/susceptible per antibiotic for the chosen organism.

Secondary objectives:

- Assemble a clean, versioned, lineage-annotated genome–feature dataset from public sources.

- Implement a phylogeny-aware split and prove no lineage leakage between train and test.

- Benchmark honestly against a known-gene rules baseline and published performance, using clinical error rates (very-major and major errors) alongside AUC.

- Produce SHAP explanations per drug and validate the top determinants against known biology.

- Ship a demo: input a genome, receive per-drug resistant/susceptible calls with the determinants behind each.

# 4  Novelty & Competitive Positioning

Four choices separate this from a lookup script or a leaky notebook:

- Honest benchmark. The known-gene rules classifier is treated as a first-class baseline; the claim is about measured added value, not a headline accuracy number.

- Phylogeny-aware evaluation. Testing on unseen lineages is the bacterial analog of preventing data leakage, and is what proves the model generalizes.

- Interpretability. Every prediction ships with the genes and mutations that drove it, biologically validated by a microbiologist.

- Clinically honest metrics. Reporting very-major and major error rates — not just accuracy — shows the project understands what a wrong call costs.

This directly complements the wet-lab antimicrobial-resistance projects that already succeed in this competition — it is the computational twin of that proven theme.

# 5  Data Sources

All public, all downloadable, no laboratory work.

| Role | Source | What it provides |
| --- | --- | --- |
| Genomes + labels | BV-BRC (formerly PATRIC) | Assembled bacterial genomes paired with laboratory resistant / susceptible phenotypes across many antibiotics. |
| Reference determinants | CARD AMRFinderPlus / RGI | Catalog of known resistance genes and point mutations, and the tools to annotate each genome into a feature matrix. |
| Validation reference | Published AMR-ML studies | Reported performance on the same organism, for an honest external comparison of results. |

The specific organism and antibiotics are chosen in Week 1, data-driven, favoring those with abundant, balanced resistant/susceptible genomes.

# 6  Methodology

## 6.1  Organism & drug selection (Week 1, data-driven)

The microbiologist and engineer jointly select one pathogen and a handful of antibiotics with enough well-labeled, class-balanced genomes to train and test honestly. Choosing from the data — rather than committing blind — removes the single largest scheduling risk in a short sprint.

## 6.2  Feature extraction

Each genome is annotated with AMRFinderPlus / RGI into a compact, interpretable feature matrix: presence or absence of known resistance genes, plus established resistance-conferring point mutations (for example gyrA for fluoroquinolones, rpoB for rifampicin). This determinant-based representation is fast to build and biologically meaningful — the right choice for a four-week timeline. Whole-genome k-mer features are noted as an out-of-scope extension.

## 6.3  Phylogeny-aware evaluation (the decisive choice)

Because bacteria are clonal, a random split leaks lineage identity and inflates every metric. Train and test sets are therefore separated by lineage (for example by multi-locus sequence type or phylogenetic cluster), so the model is forced to generalize to bacterial populations it has never seen. This is the project’s central rigor signal; demonstrating awareness of population-structure leakage is what a knowledgeable judge looks for.

## 6.4  Modeling

One model per antibiotic. A logistic-regression baseline sets a transparent floor; the primary model is gradient boosting (XGBoost / LightGBM), well suited to sparse determinant features and paired cleanly with SHAP. Output probabilities are calibrated.

## 6.5  Evaluation & the honest benchmark

Per drug, the model reports ROC-AUC and PR-AUC, and — critically — very-major error rate (a resistant strain wrongly called susceptible, the dangerous mistake) and major error rate. It is then compared against two references: a transparent rules baseline that predicts resistance whenever a known resistance gene is present, and published performance on the same organism. The story is not “we beat everyone”; it is “here, honestly measured, is what the model adds.”

## 6.6  Interpretability & biological validation

Global SHAP identifies the determinants driving each drug’s predictions. The microbiologist then checks them against known mechanisms: do the top features match the biology the field already understands? Agreement is strong evidence the model learned real signal; any surprise is either an artifact to fix or a genuinely interesting lead.

# 7  System Architecture

The system is an eight-layer pipeline: public genomes and phenotypes feed ingestion and quality control; a feature layer annotates each genome into resistance-determinant features; the matrix is split by lineage; per-drug models are trained and calibrated; evaluation benchmarks against the rules baseline with clinical error rates; interpretability attaches determinants to every call; and an application layer exposes it as a demo.

Figure 1 — Layered system architecture. The phylogeny-aware split (Layer 4) is the rigor differentiator.

# 8  End-to-End Workflow

The workflow runs from raw genomes to an explained, benchmarked prediction, with two decision gates that protect the result: a check that each drug has enough resistant and susceptible genomes to model honestly, and a generalization gate that, if the model fails to hold up on unseen lineages, loops back to revisit the split rather than publish an inflated number.

Figure 2 — End-to-end workflow with decision gates and feedback loops.

# 9  Four-Week Sprint Roadmap

Delivery is compressed into four weeks and organized around a single principle: build a thin, ugly-but-complete pipeline for one drug in Week 1, then broaden and polish. Each week ends with a defensible artifact, and Week 1 carries an explicit go/no-go.

Figure 3 — Four-week sprint roadmap with team lanes and the Week-1 go/no-go.

| Week | Focus | Exit artifact |
| --- | --- | --- |
| W1 · Foundations | Select organism & drugs; acquire BV-BRC data; annotate features; build ONE drug end-to-end; repo + decision log. | Working baseline for one drug + go/no-go decision. |
| W2 · Full models | Features across all chosen drugs; phylogeny-aware splits; gradient boosting; tuning; calibration; VME/ME metrics. | Validated multi-drug models. |
| W3 · Interpret + prove | SHAP per drug; biological validation; honest benchmark table; demo interface. | Results + working demo. |
| W4 · Deliver | Write-up; poster; limitations & ethics; reproducibility; defense prep. | Submission-ready package. |

# 10  Evaluation Metrics & Success Criteria

Per drug: ROC-AUC and PR-AUC for discrimination, reliability curves for calibration, and very-major and major error rates for clinical safety — all reported under the phylogeny-aware split, never a random one.

Success is defined honestly. The target is strong per-drug discrimination on unseen lineages, a measured comparison against the known-gene baseline (ideally fewer very-major errors), and SHAP determinants that agree with known biology. “State-of-the-art on every drug” is explicitly not the goal; a smaller, honestly-validated result is worth more than a large leaky one.

# 11  Risks & Limitations

| Risk / limitation | Mitigation |
| --- | --- |
| One-month timeline is tight for genomics. | Thin end-to-end slice in Week 1; ruthless scope discipline; determinant features (not k-mers); a Week-1 go/no-go with the ready-built BRCA project as fallback. |
| Population-structure leakage (the primary scientific threat). | Phylogeny-aware splits by lineage; prove no shared lineages across train/test. |
| “Just a database lookup” critique. | Frame the known-gene rules classifier as the explicit baseline; report what the model adds, especially reduced very-major errors. |
| Class imbalance / sparse phenotypes per drug. | Select balanced drugs in Week 1; report PR-AUC; drop drugs with too few labels rather than overclaim. |
| Label and metadata noise in public data. | Quality-filter genomes; microbiologist audits phenotype labels; pin dataset versions in a manifest. |

# 12  Team & Division of Labor

Software engineer:  data pipeline, feature extraction, phylogeny-aware splitting, modeling, calibration, SHAP tooling, and the demo. Microbiologist (M.Sc.):  organism and drug selection, phenotype-label quality control, biological validation of SHAP determinants, interpretation of clinical error trade-offs, and the limitations and defense narrative. Both must be able to explain the parts they present; scientific decisions are shared and logged.

# 13  Ethical Considerations

The tool is a research and decision-support aid, not a diagnostic device; genotype-based prediction complements but does not replace phenotypic susceptibility testing, and a missed resistant call has real clinical cost — hence the emphasis on very-major error rates. Only public, de-identified genomic data are used. Reference databases are geographically biased toward well-sequenced regions and pathogens, which limits generalization; this is stated plainly as a limitation. Interpretability is itself an ethical safeguard, keeping the model auditable rather than opaque.

# 14  Expected Outcomes & Deliverables

- Per-drug interpretable resistant/susceptible classifiers for the chosen organism.

- A phylogeny-aware evaluation with per-drug ROC-AUC, PR-AUC, and very-major / major error rates.

- An honest benchmark table versus the known-gene baseline and published methods.

- SHAP determinant rankings validated against known resistance mechanisms.

- A working demo: genome in, per-drug calls plus the determinants behind them.

- A written report / paper, a poster, and a reproducible code + data-versioning package.

# 15  Selected References

[1]  Nguyen, M. et al. Using machine learning to predict antimicrobial minimum inhibitory concentrations and associated genomic features for nontyphoidal Salmonella. Journal of Clinical Microbiology (2019).

[2]  Moradigaravand, D. et al. Prediction of antibiotic resistance in Escherichia coli from large-scale pan-genome data. PLoS Computational Biology (2018).

[3]  Hicks, A. L. et al. Evaluating the reliability of machine learning for antimicrobial-resistance prediction: the role of population structure. PLoS Computational Biology (2019).

[4]  Olson, R. et al. / Davis, J. J. et al. The BV-BRC (formerly PATRIC) Bioinformatics Resource Center. Nucleic Acids Research.

[5]  Alcock, B. P. et al. CARD 2023: expanded curation and the Comprehensive Antibiotic Resistance Database. Nucleic Acids Research (2023).

[6]  Feldgarden, M. et al. AMRFinderPlus and the Reference Gene Catalog. Scientific Reports (2021).

[7]  Lundberg, S. M. & Lee, S.-I. A unified approach to interpreting model predictions (SHAP). NeurIPS (2017).

[8]  O’Neill, J. Tackling Drug-Resistant Infections Globally: Review on Antimicrobial Resistance (2016).

[9]  World Health Organization. Global Antimicrobial Resistance and Use Surveillance System (GLASS) report.

Reference metadata should be verified and expanded in Week 1.